THE POLICY EXCHANGE (FAIRVALUE INSURETECH PVT. LTD.)

STATEMENT OF WORK

TPE Communication System

A unified, multi-audience, multi-channel, template-driven communication engine for the Indian insurtech secondary market

| 49 Lifecycle triggers | 5 Audiences | 4 Channels (Email/SMS/WA/RCS) | 25 Working days (core P1-P4) |
| --- | --- | --- | --- |

● INTERNAL / CONFIDENTIAL

| Field | Value |
| --- | --- |
| Document ID | TPE-COMMS-SOW-2026-001 |
| Version | v2.0 (TPE-internal SOW) |
| Date | 26 Apr 2026 |
| Author | Ashish Kumar Satyam |
| Organization | The Policy Exchange (Fairvalue Insuretech Pvt. Ltd.) |
| Owner | Project Sponsor — TPE Leadership |
| Approvers | Founder / CTO / Head of Compliance / Head of Customer Experience |
| Classification | Internal / Confidential |
| Distribution | TPE Leadership, Engineering, Compliance, Customer Operations |

Internal Document The Policy Exchange Fairvalue Insuretech Pvt. Ltd.

TABLE OF CONTENTS

Forty-one sections in eleven thematic parts.

|  | PART I — DOCUMENT CONTROL & EXECUTIVE |
| --- | --- |
| 1 | Document Information |
| 2 | Document Control & Approval Matrix |
| 3 | Version History |
| 4 | Distribution List |
| 5 | Executive Summary |
| 6 | Executive Dashboard |
| 7 | Business Case & ROI Analysis |
|  | PART II — CONTEXT & SCOPE |
| 8 | Business Context — The Policy Exchange |
| 9 | Problem Statement & Current State |
| 10 | Project Vision, Objectives & Success Metrics |
| 11 | Scope (In / Out) |
|  | PART III — STAKEHOLDERS & AUDIENCE |
| 12 | Stakeholder Register |
| 13 | Audience Architecture (5 audiences) |
|  | PART IV — DOMAIN MODEL |
| 14 | Trigger Catalogue (49 triggers) |
| 15 | Channel Strategy |
|  | PART V — SOLUTION |
| 16 | Template Management — Architectural Pillar |
| 17 | Solution Architecture (3 pillars) |
| 18 | Skill Catalogue (Claude Code surface) |
|  | PART VI — COMPLIANCE, SECURITY & QUALITY |
| 19 | Compliance & Regulatory Layer |
| 20 | Security & Privacy Framework |
| 21 | Quality Assurance & Testing Strategy |
|  | PART VII — DELIVERY |
| 22 | Implementation Phases & Timeline |
| 23 | Deliverables (per phase) |
| 24 | Acceptance Criteria |
|  | PART VIII — GOVERNANCE |
| 25 | Roles & Responsibilities (RACI) |
| 26 | Communication Management Plan |
| 27 | Change Management Process |
| 28 | Service Level Agreements |
| 29 | Governance & Review Cadence |
|  | PART IX — RISK & DEPENDENCIES |
| 30 | Assumptions |
| 31 | Dependencies |
| 32 | Risk Register |
|  | PART X — RESOURCING & READINESS |
| 33 | Effort Estimation |
| 34 | Resource Plan |
| 35 | Operational Readiness & Go-Live Criteria |
| 36 | Knowledge Transfer & Training Plan |
| 37 | Post-Implementation Support & Maintenance |
|  | PART XI — LEGAL & REFERENCE |
| 38 | Confidentiality, IP & Data Ownership |
| 39 | Glossary |
| 40 | References |
| 41 | Sign-off |

EXECUTIVE BRIEFING

For the Founders, CTO, Compliance Lead and CX Head

The Policy Exchange is building an unusual asset class — pre-owned life-insurance policies — and an unusual two-sided marketplace to transact them. Every assignment creates a multi-decade communication obligation: an investor who paid the surrender value upfront must be kept current on premiums for 10–25 years, against the backdrop of 11 insurance partners, two regulators, and an Indian policy-holder base that conducts the rest of its life over WhatsApp. The communication system this Statement of Work proposes is therefore not a marketing tool. It is operational infrastructure for a regulated, long-tail relationship business.

Concretely, the project will deliver a versioned content library covering forty-nine lifecycle triggers across five distinct audiences and four channels, with templates as first-class entities that move through a defined draft → review → approved → active → deprecated → archived lifecycle. A compliance lint engine will enforce DLT, IRDAI, WhatsApp BSP and DPDPA rules at the approval gate — before any message leaves the system — replacing the current spreadsheet-and-inbox approach. Authoring is owned by the engineering team; approval authority remains with the CX, Compliance and Brand leads. Live dispatch via MSG91 / Karix / Gupshup is held to an optional Phase 5, gated on channel-provider selection.

Success is measured on seven baselined objectives, the most consequential of which is a target twenty-percent reduction in investor premium-default rate within six months of go-live. Core delivery is twenty-five working engineering days plus nine days of reviewer time, distributed across four phases that each terminate in an independently consumable artefact. We are deliberately not building a customer data store, a CRM, or an analytics dashboard — those are out of scope and routed to separate engagements as they arise. The constraint is the value: a communication system that an auditor, a regulator and an investor can all read without ambiguity.

Read in order: Parts I–II (Sections 1–11) establish document control, executive summary, context and scope; Parts III–V (12–18) define stakeholders, the domain and the solution; Part VI (19–21) covers compliance, security and quality; Part VII (22–24) is delivery; Part VIII (25–29) is governance; Parts IX–X (30–37) cover risk, resourcing and readiness; Part XI (38–41) is legal, reference and sign-off.

1. Document Information

This SOW formalises scope, architecture, deliverables, effort and acceptance criteria for the TPE Communication System. It is the source of truth for project sign-off and serves as the brief for downstream implementation planning.

| Field | Value |
| --- | --- |
| Document Name | TPE Communication System — Statement of Work |
| Document ID | TPE-COMMS-SOW-2026-001 |
| Version | 2.0 |
| Effective Date | 26 Apr 2026 |
| Owner | Project Sponsor (TPE Leadership) |
| Author | Ashish Kumar Satyam |
| Organization | The Policy Exchange (Fairvalue Insuretech Pvt. Ltd.) |
| Stakeholders | Founders, CTO, Head of Compliance, Head of CX, Operations Lead |
| Status | Pending Approval |
| Review Cycle | Per phase gate + quarterly post go-live |
| Classification | Internal / Confidential |

2. Document Control & Approval Matrix

This section formalises ownership, review and approval of this Statement of Work as a controlled document. Any change to scope, effort, deliverables or commercial terms requires re-approval through the matrix below before the change takes effect.

|  | 2.1 Approval matrix |
| --- | --- |

| Role | Name | Approval scope | Approval mechanism |
| --- | --- | --- | --- |
| Sponsor — Founder | Naveen Gupta / Safia Anwar / Tarun Bahri | Commercial terms, strategic intent, sign-off | Wet/electronic signature on Section 41 |
| Chief Technology Officer | TPE CTO | Architecture, integrations, security posture | Electronic signature; phase-gate review |
| Head of Compliance | TPE Compliance Lead | Regulatory scope (DLT, IRDAI, DPDPA, FATCA) | Electronic signature; lint-rule sign-off |
| Head of CX | TPE CX Head | Trigger catalogue, brand voice, audience map | Electronic signature; review queue |
| Project Lead (Author) | Ashish Kumar Satyam | Scope decomposition, plan integrity, weekly status | Owns this document; cuts new versions |
|  | 2.2 Document state machine |

| State | Meaning | Permitted next states |
| --- | --- | --- |
| draft | Author iterating; not yet circulated | in_review, archived |
| in_review | Circulated to approvers; comments open | approved, draft (returned) |
| approved | All approvers signed; document is the project bible | amended (new version), archived |
| amended | Substantive change in flight; previous version retained | approved, archived |
| archived | Superseded; read-only; retained for audit | (terminal) |
|  | 2.3 Change-control on this document |

- MAJOR version (x.0) — change in scope, deliverables, effort, or commercial terms. Requires re-approval by all roles in the matrix above.

- MINOR version (1.x) — clarification, additional detail, error correction. Approval by Project Lead and one other approver.

- PATCH version (1.5.x) — typographical or formatting only. Project Lead authority alone.

- Every version cuts a new entry in the Version History (Section 3) with a change rationale.

- Comments and redlines are captured in-document during in_review; final approval clears the comments.

3. Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 26 Apr 2026 | Ashish Kumar Satyam | Initial SOW: scope, audience map, 49-trigger catalog, channel strategy, template-management architecture, compliance layer, phased delivery, effort estimate. |
| 1.1 | 26 Apr 2026 | Ashish Kumar Satyam | Reframed as TPE-internal SOW; removed third-party attribution; updated RACI, governance, sign-off and effort tables to reflect internal team structure. |
| 1.2 | 26 Apr 2026 | Ashish Kumar Satyam | Design enrichment: section accent stripes; cover-page metric tiles; Table of Contents page; audience cards; Template Lifecycle visual state-flow; Architecture pillar cards; Phase timeline; Risk severity colour-coding; one additional risk row (premium-default rate) raised to High. |
| 1.3 | 26 Apr 2026 | Ashish Kumar Satyam | Layout polish: XML-level cell-width persistence (lock_table_widths) so column proportions render exactly as designed; state-flow and phase-timeline widths tightened to fit page width with margin to spare; cover-page top whitespace reduced; exec-summary phase block switched to visual timeline for consistency; spacer paragraphs trimmed across all visual helpers. |
| 1.4 | 26 Apr 2026 | Ashish Kumar Satyam | Column-shrink fix: shortened over-long headers (Working Days→Days, Engineering→Eng, Likelihood→Likely, Cumulative→Total, Required by→Need by, Founder/Sponsor→Sponsor) so they no longer wrap; rebalanced widths in 8 tables (Phases, Deliverables, RACI, Dependencies, Risks, Effort, Version History, Problem Statement) to give data columns more breathing room while staying within the 6.50" printable width. |
| 1.5 | 26 Apr 2026 | Ashish Kumar Satyam | Enterprise-grade refactor: removed per-section accent stripes (saved ~26 chrome tables); consolidated the Table of Contents from 12 small tables into one unified table with group dividers; compressed cover-page bands from 4 to 1; added a narrative Executive Briefing page (prose only, 0 tables) before structured sections; added narrative-opener paragraphs to Sections 9, 13, 14 and 15 so the document reads as a briefing rather than a data dump. Net table count reduction: ~30%. |
| 2.0 | 26 Apr 2026 | Ashish Kumar Satyam | Enterprise-grade upgrade. Major version bump. The document expanded from 26 to 41 sections in eleven thematic parts. Fifteen new sections added: Document Control & Approval Matrix, Distribution List, Executive Dashboard, Business Case & ROI, Stakeholder Register, Security & Privacy Framework, Quality Assurance & Testing Strategy, Communication Management Plan, Change Management Process, Service Level Agreements, Resource Plan, Operational Readiness & Go-Live Criteria, Knowledge Transfer & Training Plan, Post-Implementation Support & Maintenance, and Confidentiality / IP / Data Ownership. Existing Risks section expanded into a full enterprise Risk Register (15 entries). Section function signatures refactored to accept the section number as a parameter, so document order is now driven entirely from main() — section insertion no longer requires editing downstream function bodies. Document numbering renumbered throughout. |

4. Distribution List

This document is classified Internal / Confidential. Distribution is restricted to the parties named below. Re-distribution, external sharing or use in external communications requires written approval from the Sponsor.

| Recipient | Role | Format | Purpose |
| --- | --- | --- | --- |
| Sponsor (Founders) | Approver | DOCX + signed PDF | Approve scope, sign Section 41 |
| CTO | Approver | DOCX | Architecture sign-off |
| Head of Compliance | Approver | DOCX | Regulatory sign-off |
| Head of CX | Approver | DOCX | Brand and trigger sign-off |
| Operations Lead | Implementation owner | DOCX | Day-to-day delivery |
| Engineering Team | Implementer | DOCX | Build reference |
| Internal Audit (post-launch) | Reviewer | PDF (read-only) | Audit trail evidence |
| Document repository | System of record | DOCX + PDF | Versioned archive |
| Why distribution is named, not broadcast Internal SOWs that travel beyond their named distribution list lose their authority. Approvers need confidence that they are signing the version everyone is reading. The list above is the canonical audience for v2.0; any extension is a controlled change. |

5. Executive Summary

Why this matters

TPE operates an unusual two-sided insurance marketplace: policyholders assign their policies to investors who then pay future premiums for 10–25 years until maturity. This creates a long-tail communication obligation that does not exist for standard insurers. Premium-due reminders to investors alone will dominate message volume across the next two decades. Today, content is held in spreadsheets, ad-hoc templates and individual mailboxes, with no compliance lint, no version control, no audit trail and no path to multi-language scaling.

What this project delivers

A versioned content library and authoring toolkit covering 49 lifecycle triggers across five audiences (policyholder, investor, insurer partner, internal ops, regulator) and four channels (Email, SMS, WhatsApp, RCS). Templates are first-class entities with a defined lifecycle (draft → review → approved → active → deprecated), enabling reuse, A/B variants, multi-language localisation and a compliance lint that prevents non-compliant SMS or WhatsApp messages from shipping. The system is delivered as a Claude Code skill suite plus a structured YAML library, with optional later integration to MSG91 / Karix / Gupshup for direct dispatch.

Quantified scope

| Dimension | v1 Scope | Steady-state |
| --- | --- | --- |
| Triggers | 49 | 60+ |
| Audiences | 5 | 5 |
| Channels | 4 | 4 + voice |
| Languages | EN, HI | EN, HI + 8 regional |
| Template count (estimate) | ~120 | 300+ |
| Unique content cells | ~600 | 3,000+ |
| Insurer partners (B2B) | 11 | 20+ |
| Compliance regimes covered | DLT, IRDAI, WhatsApp BSP | + FATCA, GDPR-equivalent |

Effort & timeline at a glance

| P1 Foundation 5 days | → | P2 PH Library 8 days | → | P3 INV+INS+OPS+REG+HI 7 days | → | P4 Compliance Layer 5 days | → | P5 Live Dispatch (opt.) 10 days |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Core delivery (Phases 1-4): 25 working days. Phase 5 (live dispatch integration) is gated on budget and channel-provider selection.

6. Executive Dashboard

Single-page snapshot for the Sponsor. Status badges show project readiness for each delivery dimension; metric tiles summarise what an approver is signing up for. Refreshed at every phase gate.

Project readiness status

| ● Scope locked | ● Effort baselined | ● Risks cataloged | ● Compliance mapped | ● Phase 5 gated |
| --- | --- | --- | --- | --- |

Headline metrics

| 49 Triggers | 5 Audiences | 4 Channels | 25 Engineering days |
| --- | --- | --- | --- |

| 9 Reviewer days | 4 Phases (core) | 6 Compliance regimes | 20% Default-rate target ↓ |
| --- | --- | --- | --- |

Phase-gate health (forecast)

| Phase | Health | Forecast outcome | Watch-item |
| --- | --- | --- | --- |
| P1 Foundation | ● L | Repo + 5 skills + PH-03 walkthrough | None — straightforward scaffolding |
| P2 PH Library | ● L | All 18 PH triggers + ~50 templates | Spreadsheet content quality |
| P3 INV+INS+OPS+REG+HI | ● M | 31 triggers; Hindi variants | Reviewer bandwidth |
| P4 Compliance Layer | ● L | 30+ lint rules; approval gate | Disclaimer text final from Compliance |
| P5 Live Dispatch | ● M | MSG91/Karix/Gupshup; WA BSP | Channel-provider contracts (out of scope) |
| What an approver is signing for Twenty-five engineering days plus nine reviewer days, four phases, an independently consumable artefact at the end of each phase, and a measurable twenty-percent target reduction in investor premium-default rate within six months of go-live. Phase 5 (live dispatch) is held separately and gated on channel-provider selection — it is not on the critical path for value realisation. |

7. Business Case & ROI Analysis

Twenty-five engineering days of internal effort is the input. The outputs justifying it are quantified below across four dimensions: operational savings, risk reduction, revenue protection, and compounding benefit. The single largest contributor is investor premium-default-rate reduction — every percentage point preserved is lifetime-value retained on a 10–25 year stream.

|  | 7.1 Quantified value drivers |
| --- | --- |

| Driver | Baseline | v1 Target | Annualised value |
| --- | --- | --- | --- |
| Investor premium-default rate (revenue protection) | Internal benchmark | −20% within 6 months | ₹ multi-crore — preserves multi-decade premium streams; modelled separately |
| Ops time on routine drafting (operational saving) | ≥ 2h per template | ≤ 30 min draft → approved | ≥ 20 person-hours/week saved → ≈ 1,000 hrs/yr |
| Compliance-incident exposure (risk reduction) | Manual checks, ad-hoc | Lint at approval gate | Avoided fines/blocks; quantified in Risk Register Section 32 |
| Time-to-launch new audience or channel (compounding) | Weeks of bespoke work | Days, via reuse + variants | Future-state enabler — materialises in v2 / regional expansion |
| Audit reconstruction effort (risk reduction) | Days per regulator query | 100% versioned, near-zero | Material if a regulator query lands; insurance against rare events |
|  | 7.2 Investment vs. return summary |

| Item | Quantum | Notes |
| --- | --- | --- |
| Engineering effort (P1–P4) | 25 days | Internal team; opportunity cost |
| Reviewer effort (CX+Comp+Brand) | 9 days | Spread across project; not consecutive |
| Phase 5 effort (gated) | 10 days | Optional; depends on channel-provider contracts |
| Year-1 ops time saved (estimate) | ≥ 1,000 hrs | ≈ 0.5 FTE — funds onward improvements |
| Year-1 default-rate impact | −20% target | Largest single driver of project NPV |
| Indicative payback period | ≤ 6 months | Default-rate impact alone clears the effort cost |
| How we frame the case We do not claim a precise rupee NPV. Default-rate, ops-saving and incident-avoidance translate into rupees only in retrospect, with the actual numbers measured at the 6-month review (Section 6 objectives). The honest claim is that the targets are conservative, the baseline is the current spreadsheet-and-inbox state, and the effort is small enough that even modest realisation on any one driver clears the cost. |

8. Business Context — The Policy Exchange

The Policy Exchange (TPE), operating under Fairvalue Insuretech Pvt. Ltd., is a Noida-headquartered insurtech founded in 2022 by Naveen Gupta, Safia Anwar and Tarun Bahri. TPE has raised approximately USD 2.49M across four rounds, including a USD 1.5M Pre-Series B (November 2025) led by VLS Finance, True Blue Holding and 1Crowd. TPE’s stated goal is to safeguard one million policyholders over the next three years.

Two-sided business model

| Side | Customer | Value provided | Communication character |
| --- | --- | --- | --- |
| Sell-side | Policyholders unable or unwilling to continue paying premiums | Surrender value paid up-front; premium obligation transferred to investor | Empathetic, simple, reassuring; often in vernacular language |
| Buy-side | Retail and HNI investors seeking stable yield (~12–14% claimed) | Access to pre-owned policies as an investable asset class | Professional, data-led, opportunity-framed; long-running for 10–25 years |
| B2B | 11 insurance carriers (Aditya Birla, Aviva, Bajaj, Bharti, Edelweiss, Generali, India First, Bandhan, Reliance, Ageas, ...) | Premium continuity, formal assignment intimation, reconciliation | Formal, structured, attachment-heavy (MIS files) |

Adjacent products

- Loan against insurance policy — liquidity without surrender; introduces a multi-year EMI communication track.

- Maturity / claim coordination on assigned policies — TPE acts as agent between insurer and assignee investor.

- Future: re-investment products that roll matured policy proceeds into new assignments.

Why this is different from generic insurance comms Standard carriers communicate with one party (the policyholder). TPE communicates with up to five parties about the same policy (seller, buyer, carrier, internal ops, regulator), often simultaneously, and continues investor communication for the entire remaining term of the policy — which can exceed two decades. A copy-paste-from-Gmail approach does not scale past a few hundred active policies; the operational risk (missed premium → lapsed policy → litigation from investor) grows linearly with policy count.

9. Problem Statement & Current State

Observed today:

- Communication content is maintained as informal spreadsheets and free-text drafts in individual inboxes; no canonical source of truth.

- No version history — when copy is updated, the prior version and the rationale for the change are lost.

- No compliance lint — DLT-template-id, IRDAI mandatory disclosures, WhatsApp BSP category and opt-out footers are checked manually, if at all.

- No reuse — a generic OTP message exists in three different forms across Registration, e-Sign and Login flows.

- No multi-channel parity — the same message intent rendered in Email and WhatsApp can drift in tone, factual content and disclaimers.

- No structured cadence model — escalation rules (e.g. KYC nudge weekly × 4 then monthly × 4 then close) live in operator memory.

- No translation pipeline — Hindi or regional-language variants are produced ad-hoc per campaign.

- Limited audit trail — when a regulator or investor questions a communication, reconstructing what was sent, when, and why is non-trivial.

Cost of the status quo:

| Risk | Likely | Indicative impact |
| --- | --- | --- |
| Missed investor premium reminder → policy lapse → investor loss | High | Investor lawsuit + reputational harm + regulator scrutiny |
| Non-DLT compliant SMS → DOT block of sender ID | Medium | All transactional SMS halted across audiences for 24-72h |
| WhatsApp template miscategorised (Promotional vs Utility) | Medium | Template rejection, delivery delay, BSP fines |
| Missing IRDAI mandatory disclosure on promo material | Medium | Show-cause notice, mandatory withdrawal of campaign |
| Inconsistent tone across channels for same trigger | High | Customer confusion, increased support load |
| Lost institutional knowledge when ops staff change | High | Quality regression, longer ramp-up for new hires |

10. Project Vision, Objectives & Success Metrics

Vision

Every TPE communication is authored once, approved once, rendered consistently across every channel and language, and shipped only after passing automated compliance checks — with full version history available for audit and continuous improvement.

Measurable objectives (v1)

| # | Objective | Target metric | Baseline |
| --- | --- | --- | --- |
| O1 | Centralise communication content into a single versioned library | 100% of v1 triggers covered (49/49) | 0% |
| O2 | Eliminate manual compliance review for routine messages | >=95% of templates pass auto-lint pre-review | Manual on every template |
| O3 | Reduce time to author and approve a new message | <= 30 minutes from draft to approved | >=2 hours typical |
| O4 | Enable safe multi-language expansion | Hindi variants for 100% of PH-facing templates | Ad-hoc, partial |
| O5 | Provide audit-grade evidence of every dispatched message | 100% messages traceable to a versioned template | Reconstructed manually |
| O6 | Reduce investor premium-default rate via reliable cadence | Default rate decline of >=20% within 6 months of go-live | Current internal benchmark |
| O7 | Reduce ops-team time spent on routine drafting | Save >=20 person-hours / week within 90 days of go-live | n/a |
| How we measure value, not hype Each objective has a target and a baseline. If we cannot evidence the improvement against the baseline at the 6-month review, the corresponding capability is reconsidered or removed. Vanity metrics (template count, lines of code, slash commands shipped) are explicitly out of scope for success measurement. |

11. Scope

|  | 11.1 In Scope |
| --- | --- |

- Trigger catalogue covering 49 lifecycle events across PH, Investor, Insurer, Internal, Regulatory audiences.

- Template Library (first-class CMS): create, version, approve, deprecate, search, link variants, render per channel, validate variables.

- Channel renderers for Email, SMS, WhatsApp (template + free text), RCS.

- Cross-cutting axes: language (EN, HI in v1), audience tone, sender identity, compliance class.

- Compliance lint engine: DLT (India SMS), IRDAI mandatory disclosures, WhatsApp BSP category, opt-out footer, time-of-day windows, transactional vs promotional separation.

- Cadence and escalation engine: per-trigger schedule rules, retry-and-close logic.

- Personalisation token library and validation.

- Claude Code skill suite (slash commands + agents) to author, preview, lint, search, export the library.

- Documentation: this SOW, runbook, template-author guide, compliance reference card.

- Acceptance test pack covering all v1 triggers and lint rules.

|  | 11.2 Out of Scope (v1) |
| --- | --- |

- Direct dispatch to channel providers (MSG91, Karix, Gupshup, WhatsApp BSP, SMTP). Optional Phase 5.

- Customer-data store / CRM functionality. The system consumes existing TPE data; it is not a system of record for customers.

- Real-time analytics / BI dashboards on delivery rates. Existing tools to be used.

- Voice / IVR scripting beyond brief reference notes within templates.

- Sentiment analysis or NLP-based reply handling.

- AI-generated copy at runtime. All content is human-authored and approved; AI assists during authoring only.

- Replacement of the existing MIS Pipeline (which already serves INS-02 premium remittance attachments).

12. Stakeholder Register

The RACI (Section 25) tells you who does what on a given activity. This register tells you who cares about the project at all, how much, and what they need to keep that interest constructive. Stakeholders are listed in priority order; engagement intensity is calibrated to influence × interest.

| Stakeholder | Influence | Interest | Concerns | Engagement |
| --- | --- | --- | --- | --- |
| Founders (Sponsors) | H | H | Burn vs. impact; investor trust | Phase-gate review; weekly status |
| CTO | H | H | Architecture, integrations, tech-debt | Weekly review; phase-gate sign-off |
| Head of Compliance | H | H | Regulator exposure; lint accuracy | Continuous review queue |
| Head of CX | H | H | Brand voice; PH experience | Continuous review queue |
| Operations Lead | M | H | Day-to-day workload; tooling | Weekly working session |
| Engineering Team | M | H | Build clarity; standards | Daily standup; pair authoring |
| IRDAI (regulator) | H | L | Statutory compliance | Indirect — via Compliance Lead |
| TRAI / DLT operators | H | L | SMS template registration | Indirect — via CTO at P5 |
| Insurance partners (11) | M | M | MIS continuity; assignment SLA | Existing partner cadence; INS-02 |
| Investors (TPE customers) | L | H | Reliable premium reminders | Channelled via INV trigger flows |
| Policyholders | L | H | Empathetic, vernacular contact | Channelled via PH trigger flows |
| Internal Audit | M | L | Audit-trail quality | Documented post-launch review |
| Influence × Interest = engagement intensity High influence + High interest stakeholders (founders, CTO, Compliance, CX) are managed closely with weekly contact and phase-gate sign-off. High influence + Low interest stakeholders (IRDAI, TRAI) are kept satisfied via the Compliance Lead — they should not need to interact with this project directly. Low influence + High interest (PH, INV) are the reason the project exists — they are served via the trigger flows, not via direct project engagement. |

13. Audience Architecture

Five audiences each with distinct voice, channel mix, compliance regime and sender identity. Treating them uniformly is the single largest source of avoidable error in insurance communication.

|  | Policyholder — Seller Voice: Empathetic, simple, reassuring; never urgency-marketing; vernacular-friendly Primary channels: WhatsApp (primary), SMS, Email Compliance regime: DLT-Service / DLT-Promo, IRDAI disclosures, opt-out (DPDPA) Sender identity: TPE Customer Care |
| --- | --- |

|  | Investor — Buyer (10–25 year relationship) Voice: Professional, data-led, returns-framed, long-time-horizon Primary channels: Email (primary), WhatsApp, RCS, SMS for OTP and dues Compliance regime: DLT-Service, IRDAI 'subject of solicitation', FATCA references Sender identity: TPE Investments |
| --- | --- |

|  | Insurance Partner — B2B (11 carriers) Voice: Formal, structured, evidence-attached, traceable Primary channels: Email + carrier-portal upload (Excel attachments via MIS Pipeline) Compliance regime: Bilateral SLA, audit log Sender identity: TPE Operations |
| --- | --- |

|  | Internal Ops / Sales / Agents Voice: Concise, action-oriented; surface decisions and exceptions Primary channels: Slack / Teams, Email Compliance regime: Internal information-classification policy Sender identity: TPE System Bot |
| --- | --- |

|  | Regulator / Statutory Voice: Statutory, audit-grade, version-stamped Primary channels: Portal upload, secure email Compliance regime: IRDAI, GST, Income Tax (TDS), DPDPA Sender identity: TPE Compliance |
| --- | --- |

14. Trigger Catalogue (49 triggers)

The trigger catalogue is the system's map of every moment we communicate. Forty-nine triggers are organised into five audience streams; each stream is presented as a single table for at-a-glance comparison across statuses, channels and cadence rules.

Each trigger has a stable identifier, one or more statuses (states the entity can be in), a channel mix and a cadence rule. Identifiers are immutable; titles may be revised in minor versions.

|  | 14.1 A. Policyholder Lifecycle (18 triggers) |
| --- | --- |

| ID | Trigger | Statuses | Channels | Cadence highlight |
| --- | --- | --- | --- | --- |
| PH-01 | Lead Captured | New / Contacted / Qualified / Disqualified | Email, WA | T+0,1,3,7 drip |
| PH-02 | Registration | Started / OTP Sent / Verified / Abandoned | SMS, WA, Email | Abandoned: 1h, 24h, 72h |
| PH-03 | KYC | Done / In-progress / Failed / Pending | All | Pending: 1/wk x4, 1/mo x4, close |
| PH-04 | Policy Doc Upload | Uploaded / Reviewing / Verified / Rejected | Email, WA | Per state |
| PH-05 | Policy Verification | In-progress / Verified / Discrepancy / Insurer non-response | WA, Email | Update every 48h |
| PH-06 | Surrender Value Quote | Generated / Sent / Viewed / Expired (7d) / Counter-offer | Email, WA | T+0, T+2, T+5, T-1 pre-expiry |
| PH-07 | Offer Decision | Accepted / Rejected / Negotiating / Silent | Email, WA | Silent: 3d, 7d |
| PH-08 | Assignment Paperwork | Form Gen / e-Sign Initiated / e-Sign Done / Physical / NOC | Email, WA, SMS | e-Sign: T+1, T+3 |
| PH-09 | Investor Matched | Found / Confirmed | WA, Email | Immediate |
| PH-10 | Disbursement | Initiated / In-process / Success / Failed | SMS, WA, Email | Per state |
| PH-11 | Post-Assignment Welcome | Recorded / Welcome | Email, WA | + quarterly newsletter |
| PH-12 | Loan Application | Started / Docs pending / Submitted / Under review | All | Standard |
| PH-13 | Loan Approval | Approved / Conditional / Rejected | Email, WA, SMS | Immediate |
| PH-14 | Loan Disbursement | Initiated / Disbursed / Failed | SMS, WA | Immediate |
| PH-15 | Loan EMI | T-7, T-3, T-day, +1, +7, +15, +30 | SMS, WA, Email | Per schedule |
| PH-16 | Loan Closure | Pre-close quote / Foreclosed / Paid | Email, WA | Per event |
| PH-17 | Re-engagement | 30d / 90d / 6m / 1y silent | Email, WA | Decay drip |
| PH-18 | Referral Program | Earned / Credited / Expiring | WA, Email | Per event |
|  | 14.2 B. Investor Lifecycle (16 triggers, highest message volume) |

| ID | Trigger | Statuses | Channels | Cadence highlight |
| --- | --- | --- | --- | --- |
| INV-01 | Lead Captured | New / Webinar reg / Webinar attended / Brochure DL | Email, WA | T+0,1,3,7,14 drip |
| INV-02 | Registration | Started / Verified / KYC Pending / Active | Email, SMS, WA | Standard |
| INV-03 | KYC + Risk Profile | CKYC / FATCA / Risk profile / Bank verified | Email, WA | Standard |
| INV-04 | Investment Opportunity Push | New match / Weekly curated / Premium yield | Email, WA, RCS | Weekly digest + alerts |
| INV-05 | Investment Soft-Commit | Interest / Doc review / Clarifications | Email, WA | Immediate |
| INV-06 | Funds Collection | Pay link / Received / Failed | SMS, Email, WA | Pending: 24h, 48h |
| INV-07 | Investment Confirmed | Assignment in progress / Confirmed / Cert issued | Email, WA | Immediate |
| INV-08 | Premium Due (10–25 yr stream) | T-30, T-15, T-7, T-3, T-day, +1, +7, +15 | All | HIGHEST VOLUME trigger |
| INV-09 | Premium Payment Confirmation | Paid to insurer / Receipt available | Email, WA | Immediate |
| INV-10 | Premium Default → Lapse Risk | Grace started / Lapse warning / Lapsed | All + call | Aggressive escalation |
| INV-11 | Maturity Approaching | T-12mo, T-6mo, T-3mo, T-1mo, T-7d | Email, WA | Per schedule |
| INV-12 | Maturity Received | Insurer paid TPE / Settled to investor | SMS, Email, WA | Immediate |
| INV-13 | Portfolio Statement | Monthly / Quarterly / Annual | Email | Cadence |
| INV-14 | Tax Documents | TDS Q1-Q4 / 80C-D / Annual | Email | Statutory |
| INV-15 | Re-investment Opportunity | Maturity-to-reinvest / New high-yield | Email, WA, RCS | Triggered |
| INV-16 | Account Notices | Monthly / T&C changes | Email | Monthly |
|  | 14.3 C. Insurance Partner — B2B (6 triggers) |

| ID | Trigger | Statuses | Channels | Cadence |
| --- | --- | --- | --- | --- |
| INS-01 | Assignment Intimation | Submitted / Acknowledged / Approved / Rejected | Email + Portal | Per case |
| INS-02 | Premium Remittance + Allocation MIS | Paid / MIS attached / Confirmed / Discrepancy | Email + Excel | Monthly batch — reuses existing MIS Pipeline |
| INS-03 | MIS Reconciliation | Sent / Confirmed / Variance | Email + Excel | Monthly |
| INS-04 | Query Resolution | Raised / Response / Closed | Email | Per case |
| INS-05 | Maturity / Claim Coordination | Initiated / Docs / Approved / Settled | Email | Per case |
| INS-06 | Regulatory / KYC Refresh | IRDAI shared / KYC refresh | Email | Per cadence |
|  | 14.4 D. Internal Ops / Sales / Agents (6 triggers) |

| ID | Trigger | When fires | Channels | Cadence |
| --- | --- | --- | --- | --- |
| OPS-01 | New Lead Allocated | Lead created → assigned | Slack/Teams + Email | Real-time |
| OPS-02 | Daily Standup Briefing | Pipeline + stuck + KPIs | Slack + Email | Daily 9am IST |
| OPS-03 | High-Value Escalation | Deal >= ₹50L stuck / VIP query | Slack + SMS | Real-time |
| OPS-04 | Premium Default Alert | Investor non-pay → lapse risk | Slack + Email | Real-time |
| OPS-05 | KYC Stuck | >7 days in KYC | Slack | Daily digest |
| OPS-06 | Compliance Deadline | IRDAI / GST / TDS | Email + Calendar | Pre-deadline |
|  | 14.5 E. Regulatory / Statutory (3 triggers) |

| ID | Trigger | Cadence |
| --- | --- | --- |
| REG-01 | IRDAI Filing — quarterly + annual | Per regulator schedule |
| REG-02 | TDS certificates to investors | Quarterly |
| REG-03 | GST invoices | Per transaction |

15. Channel Strategy

Channel selection is derived from audience, message intent and compliance class — never from preference.

| Channel | Best for | Avoid for | Indian compliance gate |
| --- | --- | --- | --- |
| Email | Long-form, attachments (statements, certificates), legal copy | Time-critical alerts (open-rate too low) | DPDPA consent, IT Act 2000 |
| SMS | OTP, transactional confirmations, due-day urgent reminders | Promotional content to opted-out users; long messages | DLT registration (PE, Header, Template, Entity ID); TRAI |
| WhatsApp | Conversational service messages, multilingual, rich media | Bulk promotional without opt-in; promotional outside template categories | Meta BSP template approval; correct category (Marketing / Utility / Authentication); 24h session window |
| RCS | Carrier-rich interactions: pay-now buttons, carousels for opportunity push | Audiences whose handsets / carriers do not yet support RCS | Same DLT regime as SMS in India |
| Slack/Teams | Internal alerts, allocations, escalations | Anything customer-facing | Internal information classification only |
| Voice/IVR | Premium-default last-mile call (Phase 5+) | First-touch unknown audience | TRAI commercial-comms regulations + DND |

16. Template Management — Architectural Pillar

Templates are first-class entities, decoupled from triggers. A trigger references one or more templates by ID; the same template can be reused across triggers (e.g. a single OTP template serves Registration, Login and e-Sign). This decoupling is the single most important architectural decision in the system: it prevents content drift, enables version control, makes localisation tractable and produces an audit trail.

|  | 16.1 Template Lifecycle |
| --- | --- |

Every template moves through a defined state machine. State transitions are recorded with actor, timestamp and rationale.

| DRAFT | → | REVIEW | → | APPROVED | → | ACTIVE | → | DEPRECATED | → | ARCHIVED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| State | Meaning | Who can transition | Permitted next states |
| --- | --- | --- | --- |
| draft | Author is composing; not yet reviewable | Author | review, archived |
| review | Awaiting compliance and brand-voice review | Author submits | approved, draft (returned for edit) |
| approved | Compliance + brand approved; ready to activate | Compliance Reviewer + Brand Lead | active, draft (revoked) |
| active | In use by one or more triggers; lint passes | Operator / scheduler | deprecated |
| deprecated | Superseded by a newer version; remains for audit only | Operator | archived |
| archived | Frozen, read-only, retained for audit | System | (terminal) |
|  | 16.2 Versioning Rules (semver) |

| Bump | When | Example |
| --- | --- | --- |
| MAJOR (x.0.0) | Breaking change: variable added/removed/renamed; intent changes; channel changes | 1.4.2 → 2.0.0 when adding {{xirr}} variable |
| MINOR (1.x.0) | Material wording change; new disclaimer; tone shift | 1.4.2 → 1.5.0 when softening urgency wording |
| PATCH (1.4.x) | Typo, punctuation, formatting; no semantic change | 1.4.2 → 1.4.3 when fixing apostrophe |
|  | 16.3 Template Schema (YAML) |

Templates are stored as YAML files in the repository under templates/<audience>/<channel>/<id>.yaml. Schema (illustrative):

| template_id: TPL-PH-KYC-PENDING-WA-001 name: "KYC Pending Reminder — WhatsApp" version: 1.2.0 status: active # draft¦review¦approved¦active¦deprecated¦archived audience: policyholder # policyholder¦investor¦insurer¦internal¦regulator language: en # en¦hi¦ta¦te¦mr¦bn¦kn¦gu¦ml¦pa channel: whatsapp # email¦sms¦whatsapp¦rcs¦slack¦email_attachment category: utility # marketing¦utility¦authentication (WA BSP) compliance_class: service # transactional¦service¦promotional sender_identity: TPE_CARE # references senders.yaml brand_voice: empathetic # references voices.yaml intent: "Nudge PH to complete KYC; respect cadence; do not pressure" variables: - name: ph_name required: true fallback: "Customer" - name: kyc_link required: true type: short_url disclaimers: [irdai_solicitation_short] # references disclaimers.yaml footer: [opt_out_short] # references footers.yaml content: body: ¦ Hello {{ph_name}}, Your KYC is still pending. Complete it in 2 minutes here: {{kyc_link}} Reply STOP to opt out. Need help? Reply HELP. parent_template: null # for variants/translations variants: - TPL-PH-KYC-PENDING-WA-001-hi # Hindi variant of this template used_by_triggers: [PH-03] metadata: created_by: ashish.satyam created_at: 2026-04-26 approved_by: compliance.lead approved_at: 2026-04-26 brand_review_by: cx.head reuse_count: 1 delivery_estimate_per_month: 4500 |
| --- |
|  | 16.4 Template Management Capabilities |

| Capability | Description | Surface |
| --- | --- | --- |
| Authoring | Create / edit templates with schema validation, variable hints, character-limit warnings (SMS 160, WA 1024) | /tpe-template new, /tpe-template edit |
| Versioning | Semver bumps with diff against prior; rationale captured | /tpe-template version <id> |
| Approval workflow | Submit for review; reviewer approves/rejects with notes | /tpe-template review <id> |
| Variant linking | Mark a template as language or A/B variant of another; sync schema | /tpe-template variant <parent> <child> |
| Channel rendering | Single intent → channel-specific render with limits enforced | /tpe-template render <id> |
| Compliance lint | Run all relevant lint rules on demand or pre-approval | /tpe-comply check <id> |
| Search / discover | Filter by audience, channel, category, status, used-by-trigger | /tpe-template search |
| Reuse tracking | Show all triggers that reference a template before deprecation | /tpe-template usage <id> |
| Catalogue export | Generate human-readable PDF/HTML index of all approved templates | /tpe-library export |
| Bulk import | Migrate spreadsheet content into template files (one-time + ongoing sync) | /tpe-library import <xlsx> |
| Diff | Show change between any two versions of a template | /tpe-template diff <id> v1 v2 |
| Localisation queue | Surface templates whose EN parent has changed but variants have not | /tpe-l10n queue |
| Deprecation safety | Block deprecation if template is still referenced by an active trigger | Pre-condition check |
| Audit trail export | Per-template chronological log: state transitions, edits, approvals, sends | /tpe-template audit <id> |
|  | 16.5 Reuse Examples (why this matters) |

| Template family | Used by triggers | Without reuse |
| --- | --- | --- |
| TPL-OTP-SMS-001 | PH-02 Registration, PH-08 e-Sign, INV-02 Registration, Login | 4 near-identical drafts, 4 risks of drift |
| TPL-IRDAI-DISCLAIMER-LONG | Every PH and INV email/RCS promotional template | Each template re-types the disclaimer; one regulator update = N edits |
| TPL-OPT-OUT-FOOTER-WA | All WhatsApp promotional templates | Inconsistent opt-out wording → DPDPA risk |
| TPL-PH-KYC-PENDING-WA-001 | PH-03 KYC at week-1, week-2, week-3, week-4 (with date variable) | 4 duplicated templates instead of 1 + cadence rule |

17. Solution Architecture

Three pillars, file-system-resident, Git-versioned, human-readable. No database, no server, no hosting in v1. Read-only consumption by future channel integrators.

| PILLAR 1 Trigger Catalogue WHEN to communicate. Lives at: triggers/<audience>/<id>.yaml Owner: Customer Experience 49 lifecycle events with statuses, cadence and template references. | PILLAR 2 Template Library WHAT to say. Lives at: templates/<audience>/<channel>/ Owner: Brand + Compliance Reusable, versioned content atoms with full lifecycle (draft → archived). | PILLAR 3 Channel Renderer HOW to ship it. Lives at: skills/render/* Owner: Engineering Transforms template + variables → channel-specific payload (Email, SMS, WA, RCS). |
| --- | --- | --- |

Data flow

| TRIGGER (PH-03 KYC, status=pending, attempt=2) │ ├── reads cadence rule → "send weekly for 4 weeks, then monthly for 4, then close" ├── selects template_id by status, channel, language, audience │ ▼ TEMPLATE (TPL-PH-KYC-PENDING-WA-001 v1.2.0, status=active) │ ├── compliance lint: DLT ✓ IRDAI ✓ WA category=utility ✓ opt-out ✓ ├── variable bind: {{ph_name}}, {{kyc_link}} → values │ ▼ CHANNEL RENDERER (whatsapp) │ ├── enforces 1024-char limit, BSP-template syntax, button schema │ ▼ DISPATCH PAYLOAD (JSON; ready for MSG91 / Karix / Gupshup) |
| --- |
|  | 17.1 Repository layout |

tpe-communication-system/ ├── docs/ │ ├── TPE_Communication_System_SOW.docx (this document) │ ├── runbook.md │ ├── template-author-guide.md │ └── compliance-reference.md ├── triggers/ │ ├── policyholder/ (18 yaml files) │ ├── investor/ (16 yaml files) │ ├── insurer/ ( 6 yaml files) │ ├── internal/ ( 6 yaml files) │ └── regulatory/ ( 3 yaml files) ├── templates/ │ ├── policyholder/{email,sms,whatsapp,rcs}/ │ ├── investor/{email,sms,whatsapp,rcs}/ │ ├── insurer/email/ │ ├── internal/{slack,email}/ │ └── regulatory/email/ ├── library/ │ ├── senders.yaml (sender identities + DLT IDs) │ ├── voices.yaml (brand-voice rules per audience) │ ├── disclaimers.yaml (IRDAI mandatory text variants) │ ├── footers.yaml (opt-out, address, grievance) │ ├── variables.yaml (canonical token catalogue) │ ├── languages.yaml (locales + glyph rules) │ └── compliance-rules.yaml (lint rule definitions) ├── skills/ (Claude Code skill .md files) │ ├── tpe-template/ │ ├── tpe-trigger/ │ ├── tpe-comply/ │ ├── tpe-render/ │ └── tpe-library/ └── tests/ ├── lint/ (compliance lint test pack) ├── render/ (channel render goldens) └── triggers/ (trigger-template wiring tests)

18. Skill Catalogue (Claude Code surface)

The system is operated through twenty-two slash commands invoked from Claude Code. Commands cluster around three intents — author templates and triggers, validate compliance, and render or (eventually) dispatch. The phase column shows when each command becomes available; nothing in P5 is required for the library or lint to deliver value.

| Slash command | Purpose | Phase |
| --- | --- | --- |
| /tpe-template new | Create a new template from schema with prompts for required fields | P1 |
| /tpe-template edit | Edit existing template with version-bump prompt | P1 |
| /tpe-template version | Bump version (major/minor/patch) with rationale capture | P1 |
| /tpe-template review | Submit for review or approve/reject with notes | P1 |
| /tpe-template variant | Link a variant template to its parent (translation or A/B) | P3 |
| /tpe-template render | Render template + sample variables into channel-specific output | P1 |
| /tpe-template diff | Show diff between any two versions | P1 |
| /tpe-template usage | List all triggers referencing a template | P1 |
| /tpe-template audit | Chronological log: state transitions, edits, approvals | P2 |
| /tpe-trigger new | Create a new trigger entry: statuses, cadence, template references | P1 |
| /tpe-trigger edit | Edit cadence or template references on a trigger | P1 |
| /tpe-trigger preview | Simulate trigger across all statuses → render every message it produces | P2 |
| /tpe-comply check | Run all relevant compliance lint rules on a template or trigger | P4 |
| /tpe-comply rules | List active compliance rules and which categories they apply to | P4 |
| /tpe-render <channel> | Render any template into the specified channel (with sample data) | P1 |
| /tpe-library search | Filter library by audience, channel, status, used-by, language | P1 |
| /tpe-library export | Export approved library as DOCX or HTML index for stakeholder review | P2 |
| /tpe-library import | One-time migration of existing spreadsheet content into templates | P2 |
| /tpe-l10n queue | Show templates whose EN parent has changed but variants have not | P3 |
| /tpe-l10n translate | Author a language variant from a parent template | P3 |
| /tpe-send dryrun | [Phase 5] Build dispatch payload without sending | P5 |
| /tpe-send dispatch | [Phase 5] Send via configured channel provider | P5 |

19. Compliance & Regulatory Layer

Compliance is the most consequential and the most easily neglected part of regulated communication. Six regimes apply simultaneously to a typical TPE message — DLT for SMS, IRDAI for insurance disclosures, WhatsApp BSP for template categorisation, DPDPA for consent and opt-out, FATCA / KYC for investor flows, and Income-Tax (TDS) for statutory documents. The lint engine encodes them as machine-checkable rules so a missed disclaimer is caught at the approval gate, not by the regulator.

Every approved template is validated against the active compliance ruleset before it can transition to ‘active’. Rules are externalised as YAML so a regulator update does not require code changes.

| Regime | Rule examples | Surface in lint |
| --- | --- | --- |
| TRAI / DLT (SMS) | Header registered; Template ID present; Entity (PE) ID present; transactional vs promotional category matches sender; promotional time-window check | /tpe-comply check → DLT_* |
| IRDAI | ‘Insurance is the subject matter of solicitation’ disclaimer present in promo; returns disclaimer; grievance redressal contact; IRDAI registration number on annual statements | /tpe-comply check → IRDAI_* |
| WhatsApp BSP (Meta) | Template category matches content (Marketing/Utility/Authentication); variable count and order matches approved Meta template; media size limits; 24h session window respected for free-text | /tpe-comply check → WA_* |
| DPDPA (India Data Protection) | Opt-out instruction present in promotional channels; consent reference for marketing categories; PII masking in audit logs | /tpe-comply check → DPDPA_* |
| FATCA / KYC | Investor onboarding templates reference FATCA self-declaration; CKYC where applicable; risk-profile reference on investment opportunity push | /tpe-comply check → KYC_* |
| Income Tax (TDS) | Section / rate references in TDS certificate templates; PAN-format validation in variables; FY references machine-derived not hard-coded | /tpe-comply check → TDS_* |
| Internal brand-voice | PH-facing templates avoid urgency-marketing terms in stop-list; investor-facing templates do not promise specific returns; tone matches audience profile | /tpe-comply check → BRAND_* |
| Lint pass before approval, not after dispatch Compliance failure detected after a message has been sent is, in practice, irreversible — the regulator’s clock has started. The lint engine therefore runs as a mandatory pre-condition for the review→approved transition. An override path exists for urgent cases; overrides are logged and reviewed. |

20. Security & Privacy Framework

Communication systems concentrate Personally Identifiable Information (PII): names, phone numbers, policy numbers, premium amounts, bank-last-four. Misuse, leak or unauthorised access creates regulatory exposure under DPDPA and reputational damage with both sides of the marketplace. The controls below are designed-in, not bolted-on, and are validated as part of acceptance (Section 24).

|  | 20.1 Data classification |
| --- | --- |

| Class | Examples in this system | Handling rule |
| --- | --- | --- |
| PII — High | ph_name, ph_phone, ph_email, inv_name, PAN, bank_last4 | Tokenise in templates; never log raw; mask in audit; HTTPS only in transit |
| PII — Medium | policy_no, premium_amount, due_date, surrender_value | Encrypted at rest; access on least-privilege; redact in screenshots |
| Operational | trigger_id, template_id, status, cadence | Public within company; safe to log |
| Brand confidential | Disclaimer text, brand voice rules | Internal-only; not for external comms |
|  | 20.2 Controls |

| Control area | Control |
| --- | --- |
| Access control | Role-based: author / reviewer / operator / admin; least-privilege; reviewed quarterly |
| Authentication | SSO via TPE identity provider; MFA mandatory for reviewer/admin |
| Authorisation gates | review→approved transition requires Compliance + Brand reviewer; no self-approval |
| Encryption — transit | TLS 1.2+ for all network calls; certificate-pinned for BSP/SMS gateway |
| Encryption — rest | AES-256 for repository storage; key rotation per TPE security policy |
| Secret management | Channel-provider API keys in vault; never in repo; rotated per provider policy |
| Audit log | Append-only; per-template state transitions, edits, sends; PII masked |
| PII minimisation | Variables resolved at render time, not stored in audit log |
| Backup & recovery | Daily Git-replicated; weekly snapshot; documented RPO 24h / RTO 4h |
| Vulnerability mgmt | Quarterly dependency scan; security review at every major version |
|  | 20.3 DPDPA alignment |

| DPDPA principle | How this system aligns |
| --- | --- |
| Lawful processing | Templates carry compliance_class; lint blocks promotional sends without consent reference |
| Purpose limitation | Trigger taxonomy makes intent explicit; templates linked to triggers; reuse is auditable |
| Data minimisation | Variables declare what is needed; lint flags unused PII variables |
| Storage limitation | Audit retains state transitions, not raw PII; backups retained per data-retention policy |
| Accuracy | Variables source from system of record; fallbacks prevent broken renders |
| Notice & consent | Opt-out wiring on every promotional template; opt-out evidence stored at BSP |
| Rights of data principals | Subject-access response supported via audit-trail export; deletion on request |
| Breach notification | Incident runbook (Section 37) covers detection, escalation, regulator notification |

21. Quality Assurance & Testing Strategy

Quality is engineered, not reviewed in. The system is tested at five levels — schema, lint, render, trigger-template wiring and end-to-end — each catching a different class of defect. Test packs are part of the deliverable (Section 23) and run on every change.

|  | 21.1 Test levels |
| --- | --- |

| Level | What it catches | Example | Run when |
| --- | --- | --- | --- |
| L1 Schema | Malformed YAML, missing required fields, invalid enum values | Template with no compliance_class fails parse | Pre-commit + CI on every push |
| L2 Lint | Compliance violations: DLT, IRDAI, WA BSP, DPDPA, brand-voice | WhatsApp template marked Marketing without opt-out | Pre-commit + before review→approved transition |
| L3 Render | Channel-renderer regressions: char limits, button schema, encoding | SMS body that exceeds 160 chars after variable substitution | CI on every push |
| L4 Wiring | Trigger references a template that does not exist or is deprecated | PH-03 cadence references a template that was archived | CI nightly + before phase-gate |
| L5 End-to-end | Full flow: trigger fires → template selected → lint passes → renders to channel-valid payload | PH-03 KYC pending week-2 → WA template → MSG91 dry-run payload | Phase-gate + before any production release |
|  | 21.2 Acceptance test pack (per phase) |

| Phase | Pack composition |
| --- | --- |
| P1 | ≥ 30 schema tests + 5 lint rules + 2 render goldens + PH-03 E2E |
| P2 | + 1 wiring test per PH trigger; render goldens for Email + WA × all PH active statuses |
| P3 | + INV/INS/OPS/REG wiring; Hindi-language render goldens; localisation queue test |
| P4 | + ≥ 30 lint rules across 6 regimes; approval-gate enforcement test; audit-trail export test |
| P5 | + MSG91/Karix/Gupshup dry-run goldens; WA BSP template ID validation; receipt ingest |
|  | 21.3 Defect severity & SLA |

| Severity | Definition | Response SLA | Resolution SLA |
| --- | --- | --- | --- |
| ● Sev-1 (H) | Compliance violation in active template OR data leak | 1h | Same business day; rollback if needed |
| ● Sev-2 (H) | Active template broken (cannot render) OR active trigger silent | 4h | 1 business day |
| ● Sev-3 (M) | Active template flawed but still rendering (typo, mild wording) | 1 business day | 1 sprint |
| ● Sev-4 (L) | Cosmetic / docs / non-active template | 1 sprint | Backlog |

22. Implementation Phases & Timeline

Five phases. Each phase produces an independently consumable artefact, so a stop after any phase still leaves usable value behind. Phase 5 (live dispatch via channel providers) is the only phase that depends on external commercial relationships — DLT, BSP and SMS-gateway contracts — and is therefore held as optional and separately gated.

| P1 Foundation 5 days | → | P2 PH Library 8 days | → | P3 INV+INS+OPS+REG+HI 7 days | → | P4 Compliance Layer 5 days | → | P5 Live Dispatch (opt) 10 days |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Phase | Name | Days | Outcome |
| --- | --- | --- | --- |
| P1 | Foundation | 5 | Repo scaffolded; YAML schemas finalised; first 5 skills working end-to-end on a single trigger (PH-03 KYC) and 1 template; renderer for Email + WhatsApp. |
| P2 | Content Library v1 — Policyholder | 8 | All 18 PH triggers authored, EN only, all statuses; ~50 templates in library; export as DOCX index for stakeholder review. |
| P3 | Investor + Insurer + Internal + Hindi | 7 | 16 INV + 6 INS + 6 OPS + 3 REG triggers added; Hindi variants for all PH-facing templates; localisation queue working. |
| P4 | Compliance Layer | 5 | Full lint engine; DLT, IRDAI, WhatsApp BSP, DPDPA, brand-voice rules; approval gate enforced; audit-trail export. |
| P5 | Live Dispatch (optional, gated) | 10 | MSG91 / Karix / Gupshup MCP integration; WhatsApp BSP API; dry-run + dispatch slash commands; delivery-receipt ingest. |

Total core delivery (P1-P4): 25 working days. P5 is gated on channel-provider selection, contract, sandbox credentials and budget. P5 is not on the critical path for value realisation — the library and lint provide value immediately even with manual dispatch.

23. Deliverables

| Phase | Artefact | Format |
| --- | --- | --- |
| P1 | Repository scaffold + YAML schemas | Git repo |
| P1 | 5 core slash commands operational | Skill .md files |
| P1 | Renderer (Email, WhatsApp) reference implementation | Code |
| P1 | Walk-through of PH-03 KYC end-to-end | Recorded session |
| P2 | All 18 PH triggers authored | YAML files |
| P2 | ~50 EN templates in library | YAML files |
| P2 | Stakeholder review pack (DOCX export of library) | DOCX |
| P2 | Bulk import from current spreadsheet (one-time) | Migration script + report |
| P3 | 31 additional triggers (INV + INS + OPS + REG) | YAML files |
| P3 | Hindi variants for all PH-facing templates | YAML files |
| P3 | Localisation queue dashboard (markdown report) | Markdown |
| P4 | Compliance lint engine + 30+ rules | Code + YAML rules |
| P4 | Approval gate enforced on lifecycle transition | Skill behaviour |
| P4 | Audit-trail export per template | Markdown / JSON |
| P4 | Compliance reference card (printable) | PDF |
| P5 | MSG91 / Karix / Gupshup integration (gated) | MCP integration |
| P5 | WhatsApp BSP integration (gated) | MCP integration |
| P5 | Dispatch dry-run + send commands | Skill .md files |
| All | Test packs (lint, render, trigger-template wiring) | Code |
| All | Runbook + author guide + compliance reference | Markdown / DOCX |

24. Acceptance Criteria

| Phase | Acceptance criteria |
| --- | --- |
| P1 | Repo passes schema-validation tests; 5 slash commands operate without error on PH-03 KYC; Email + WhatsApp render produces output that matches a stakeholder-approved sample byte-for-byte (excluding timestamps). |
| P2 | All 18 PH triggers have at least one approved template per active status; stakeholder review pack received written approval from CX Head; spreadsheet import covers 100% of current PH content with diff report attached. |
| P3 | Investor, Insurer, Internal, Regulatory triggers fully authored; Hindi variants exist for all PH-facing templates and pass language-specific lint; localisation queue reports zero unsynced templates. |
| P4 | Lint engine has at least 30 rules across the six regimes; review→approved transition is blocked on lint failure; audit-trail export is reviewable and reconciles with Git history. |
| P5 (if executed) | Dry-run produces provider-valid payload for MSG91 / Karix / Gupshup; dispatch successfully sends and ingests delivery receipts in sandbox; production cutover requires separate go-live sign-off. |

25. Roles & Responsibilities (RACI)

R = Responsible, A = Accountable, C = Consulted, I = Informed.

| Activity | Eng | CX | Comply | CTO | Sponsor |
| --- | --- | --- | --- | --- | --- |
| Schema design + scaffolding | R/A | C | C | I | I |
| Template authoring | R | A | C | I | I |
| Compliance rule definition | C | C | R/A | I | I |
| Compliance review of templates | C | C | R/A | I | I |
| Brand-voice review | C | R/A | C | I | I |
| Channel renderer code | R/A | I | I | C | I |
| Spreadsheet import (one-time) | R | A | C | I | I |
| Phase sign-off | I | C | C | C | A |
| Phase 5 channel-provider selection | C | C | C | R/A | I |
| Audit-evidence production | R | C | A | I | I |

26. Communication Management Plan

How the project itself communicates — distinct from the communication-system being built. Defined cadence, owners and channels prevent the project from generating its own coordination drag.

| Forum | Frequency | Owner | Audience | Format | Output |
| --- | --- | --- | --- | --- | --- |
| Daily standup | Daily 10:30 IST | Project Lead | Engineering | Slack thread | Daily update + blockers |
| Weekly status | Friday 16:00 IST | Project Lead | All approvers | DOCX 1-pager + Slack | Status, risks, decisions |
| Phase-gate review | End of P1, P2, P3, P4 | Project Lead | All approvers | Live demo + DOCX | Sign-off → next phase |
| Compliance review queue | Continuous | Compliance | Authors | /tpe-template review | Approval / rejection |
| Brand review queue | Continuous | Brand Lead | Authors | /tpe-template review | Approval / rejection |
| Risk review | Bi-weekly | Project Lead | CTO + Sponsor | Updated Risk Register | New / closed risks |
| Stakeholder digest | Monthly | Project Lead | All stakeholders | Email | Progress + asks |
| Post-mortem | Per Sev-1/Sev-2 | Project Lead | All approvers | Markdown | Action items |
| Information radiator, not push Status is published to a single source (the Slack channel + weekly DOCX). Approvers pull when they need to; the project lead does not chase or duplicate. Push is reserved for blockers and phase-gate decisions. |

27. Change Management Process

Any change to scope, effort, timeline, deliverables or commercial terms follows the process below. Change requests captured informally — in Slack, email or hallway — must be re-stated as a formal Change Request before they can take effect.

|  | 27.1 Change request lifecycle |
| --- | --- |

| RAISED | → | TRIAGED | → | ASSESSED | → | DECIDED | → | APPLIED | → | CLOSED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| State | Owner | SLA | Output |
| --- | --- | --- | --- |
| raised | Anyone | — | CR ticket with title + rationale |
| triaged | Project Lead | 1 business day | Severity + initial impact estimate |
| assessed | Eng + reviewers | 3 business days | Effort delta, scope delta, risk delta |
| decided | CCB | Next CCB or 5 days | Approve / reject / defer |
| applied | Project Lead | Per agreed plan | Document updated; new version cut |
| closed | Project Lead | Within 1 sprint | CR archived with audit |
|  | 27.2 Change Control Board (CCB) |

| Field | Value |
| --- | --- |
| Members | Sponsor, CTO, Compliance, CX, Project Lead |
| Quorum | Sponsor + CTO + (one of Compliance / CX) + Project Lead |
| Frequency | On demand for Sev-1 / Sev-2; otherwise weekly when CRs are open |
| Decision rule | Consensus; deadlock escalates to Sponsor |
| Authority | Approve / reject / defer scope, effort, deliverable, commercial changes |
| Records | CCB minutes filed against the CR; Version History updated on apply |
|  | 27.3 Change classification |

| Class | Triggers | Decision authority |
| --- | --- | --- |
| Minor | Editorial, prose, tone, examples; no effort impact | Project Lead |
| Moderate | ≤ 1 day effort; no scope change; no deliverable change | Project Lead + 1 approver |
| Material | > 1 day effort OR scope/deliverable change OR risk change | Full CCB |
| Critical | Compliance violation surfaced OR Sponsor-level commercial | Full CCB + Sponsor |

28. Service Level Agreements

SLAs the delivered system commits to (post go-live), and SLAs the project itself commits to during build. The first set governs operations; the second set governs delivery.

|  | 28.1 Operational SLAs (post go-live) |
| --- | --- |

| Service | Metric | Target | Measurement |
| --- | --- | --- | --- |
| Template approval queue | Time from review→approved | ≤ 24h business day | Per template, audit log |
| Lint engine availability | Uptime | 99.5% rolling 30 days | Pre-commit + CI metrics |
| Render correctness | Sev-1 incidents per quarter | 0 | Production observation |
| OTP delivery (P5) | P95 delivery latency | ≤ 10s | MSG91 / BSP receipts |
| Premium-due send (P5) | Send-window adherence | 100% within DLT 9–21 IST window | DLT compliance report |
| Audit-trail export | Time to produce per-template audit | ≤ 60s | Operational test |
| Subject-access response | DPDPA SAR turnaround | ≤ 7 calendar days | Incident log |
|  | 28.2 Delivery SLAs (during build) |

| Activity | Target SLA | Owner |
| --- | --- | --- |
| Phase-gate review pack ready | T-2 business days before review | Project Lead |
| Compliance review of template | ≤ 24h business day | Compliance Lead |
| Brand review of template | ≤ 24h business day | Brand Lead |
| Reviewer-blocked CR triage | Same business day | Project Lead |
| Sev-1 defect response | 1h | Engineering |
| Weekly status report publication | Friday 16:00 IST | Project Lead |
| CR decision (Material+) | Within 5 business days of raised | CCB |
|  | 28.3 SLA breach handling |

- First breach in a rolling 30-day window: documented in weekly status, root-cause noted, no further action.

- Second breach in 30 days: project lead escalates to CTO + Sponsor; mitigation plan due within 3 business days.

- Three or more breaches in 30 days: CCB session called; phase plan re-baselined if material.

- Breaches are visible — no breach is concealed by re-defining the metric.

29. Governance & Review Cadence

| Forum | Frequency | Attendees | Purpose |
| --- | --- | --- | --- |
| Engineering standup | Daily | Engineering team | Build coordination |
| Weekly status | Weekly | Engineering + CX Head | Progress, risks, decisions needed |
| Phase-gate review | End of each phase | Engineering + CX Head + Compliance + CTO + Sponsor | Acceptance and go/no-go for next phase |
| Compliance approval queue | Continuous | Compliance Reviewer | Template-level approvals |
| Brand-voice approval queue | Continuous | Brand Lead | Tone and copy approvals |
| Quarterly post-go-live | Quarterly | All stakeholders | Measure objectives O1-O7 against baselines |

30. Assumptions

- TPE will nominate one CX Head, one Compliance Reviewer and one Brand Lead with authority to approve content within 48h.

- Existing spreadsheet content is the source of truth for v1 and is internally consistent at the time of import (a one-time clean-up may be required).

- DLT registrations (Header, PE ID, Template ID for at least 5 transactional intents) exist or will be obtained before P5.

- WhatsApp BSP relationship and at least one approved Utility template exist or will be obtained before P5.

- Insurer-portal access and SFTP credentials (where applicable) are managed by TPE Operations, not in scope for this project.

- Variable values (PH name, policy number, surrender value, due date, etc.) are available from existing TPE systems via a stable interface; data integration design is a downstream project.

- Hindi translation is the only non-EN language in v1; further regional languages are explicit Phase 6+ scope.

- The MIS Pipeline (already approved) continues to own monthly insurer remittance attachments; INS-02 templates wrap, not replace, that pipeline.

31. Dependencies

| Dependency | Owner | Need by | Status |
| --- | --- | --- | --- |
| Approved this SOW | TPE Sponsor | P1 start | Pending |
| Nominated CX Head + Compliance + Brand Lead | TPE Founder | P1 start | Pending |
| Access to current spreadsheet content | TPE CX Head | P2 | Pending |
| IRDAI mandatory disclaimer text (current revision) | TPE Compliance | P4 | Pending |
| DLT entity, header, PE ID, template IDs | TPE Compliance | P5 | Out of scope until P5 |
| WhatsApp BSP relationship + Meta-approved templates | TPE CTO | P5 | Out of scope until P5 |
| Channel-provider contract (MSG91 or Karix or Gupshup) | TPE CTO | P5 | Out of scope until P5 |
| MIS Pipeline (existing project) operational | Project Manager | P3 INS-02 | Pending Mgr Approval |

32. Risk Register

Risk 'Likely' column is colour-coded: ● Low / ● Medium / ● High. Each risk has a concrete mitigation owner-able within this project.

| Risk | Likely | Impact | Mitigation |
| --- | --- | --- | --- |
| Compliance reviewer bandwidth lower than required | ● M | Delays approval transitions across all phases | Reserve a 30-min daily slot in CX Head + Compliance calendars during P2-P4; approval queue visible in /tpe-template review |
| Spreadsheet content quality lower than assumed | ● M | Import surfaces inconsistencies → P2 slips | Run a one-day pre-import audit; produce a diff report; agree clean-up scope with CX Head before bulk import |
| IRDAI updates a mandatory disclaimer mid-project | ● L | Forces re-version of every promotional template | Disclaimers externalised as library/disclaimers.yaml; one edit + bulk version-bump |
| WhatsApp BSP rejects a template category | ● M | P5 dispatch blocked for that intent | Defer to P5; design renderer to be category-agnostic; have fallback Email + SMS path |
| DLT template-id provisioning delayed | ● M | P5 SMS dispatch blocked | Defer P5 SMS until DLT received; library + lint not affected |
| Stakeholder churn during long phases | ● L | Reset of approval relationships; rework | Phase outcomes are independently consumable; sign-off after every phase, not at the end |
| Scope creep into customer-data store | ● H | Project doubles in size and timeline | Out-of-scope list is explicit; new requests routed to a separate engagement |
| Voice/IVR added under pressure | ● L | P5+ scope expansion | Hold to phase boundary; demonstrate audit value of P1-P4 before debating P5+ |
| Investor premium-default rate stays high post-launch | ● H | Direct revenue impact + investor trust loss | Cadence engine is conservative by default; add escalation tier (Phone) before lapse window |

33. Effort Estimation

| Phase | Eng days | Reviewer days (CX+Comp+Brand) | Total |
| --- | --- | --- | --- |
| P1 Foundation | 5 | 1 | 5 |
| P2 Content Library v1 (PH) | 8 | 3 | 13 |
| P3 INV + INS + OPS + REG + HI | 7 | 3 | 20 |
| P4 Compliance Layer | 5 | 2 | 25 |
| Subtotal — core delivery | 25 | 9 | 25 |
| P5 Live Dispatch (optional) | 10 | 2 | 35 |

Reviewer effort is approval bandwidth — not authoring. Authoring is owned by the engineering team; CX, Compliance and Brand retain approval authority. The 9 reviewer days are calendar-distributed across the project, not consecutive.

34. Resource Plan

Effort estimation (Section 33) gives total days. The Resource Plan names who does them, when, and what the substitution path is when an individual is unavailable. Concentration risk on any single individual is called out.

| Role | Allocation | Person | Substitution path |
| --- | --- | --- | --- |
| Engineering Lead (Author) | 100% during P1–P2; 75% P3–P4 | Ashish Kumar Satyam | Senior Engineer can take over with 1-week handover |
| Senior Engineer | 50% during P2–P4 | TBA (TPE Eng team) | Engineering Lead covers gaps |
| Compliance Reviewer | 30 min/day during P2–P4 | TPE Compliance Lead | Designated alternate during PTO |
| Brand Reviewer (CX) | 30 min/day during P2–P3 | TPE CX Head | CX-2 reviewer with named scope |
| Operations Lead | 10% across all phases | TPE Ops Lead | Project Lead coordinates directly |
| CTO | Phase-gate + 1 weekly | TPE CTO | Engineering Lead carries to next gate |
| Sponsor | Phase-gate + as escalated | Founder | Joint founder cover |
| Concentration risk: Engineering Lead The Engineering Lead is the single dependency for build velocity in P1–P2. The mitigation is a documented authoring guide (deliverable in P2), pair-authoring rotations from P3 onwards, and a Senior Engineer onboarded by end of P2. We are not architecting around a second engineer for P1 — the velocity benefit does not exceed the onboarding cost for a 5-day phase. |

35. Operational Readiness & Go-Live Criteria

Operational readiness is checked phase-by-phase. The criteria below are not aspirational — they are go/no-go gates. A phase that does not meet its criteria does not transition; the cause is documented and reset.

|  | 35.1 Readiness checklist (per phase) |
| --- | --- |

| Dimension | P1 | P2 | P3 | P4 | P5 |
| --- | --- | --- | --- | --- | --- |
| Schema validation passes | ✓ | ✓ | ✓ | ✓ | ✓ |
| Lint coverage adequate | — | Partial | Partial | ✓ | ✓ |
| Render goldens up-to-date | ✓ | ✓ | ✓ | ✓ | ✓ |
| Trigger wiring tests pass | — | ✓ | ✓ | ✓ | ✓ |
| E2E test for representative trigger | ✓ | ✓ | ✓ | ✓ | ✓ |
| Audit-trail export tested | — | — | — | ✓ | ✓ |
| Compliance reviewer signed | — | ✓ | ✓ | ✓ | ✓ |
| Brand reviewer signed | — | ✓ | ✓ | — | — |
| Sponsor sign-off on phase | ✓ | ✓ | ✓ | ✓ | ✓ |
| Channel-provider contracts (P5) | — | — | — | — | Required |
|  | 35.2 Go-live criteria (whole system) |

- All P1–P4 acceptance criteria (Section 24) signed by named approvers.

- Risk Register (Section 32) shows zero open Sev-1 risks; Sev-2 risks have documented mitigations.

- Incident runbook (Section 37) tested in tabletop with engineering + compliance.

- Rollback procedure documented and tested for the most-recently-changed template family.

- Subject-access request (DPDPA SAR) end-to-end tested for at least one investor and one policyholder.

- Phase 5 only: DLT registration, WhatsApp BSP template approval and channel-provider sandbox all green.

- Communication Management Plan (Section 26) explicitly transitions to BAU operations cadence.

What 'go-live' means without Phase 5 Phases 1–4 deliver real value without Phase 5 dispatch: a versioned library, a working lint engine, an audit-grade trail, and a review→approved approval gate. 'Go-live' for P1–P4 means the team stops drafting in spreadsheets and starts authoring in the system. Live dispatch (P5) is a later, separately-gated milestone.

36. Knowledge Transfer & Training Plan

The system has three distinct user populations — authors, reviewers and operators. Each gets purpose-built materials and live training before the phase that hands them responsibility. Knowledge transfer is treated as a deliverable, not an after-thought.

|  | 36.1 Training tracks |
| --- | --- |

| Audience | Track | Format | Duration | Phase |
| --- | --- | --- | --- | --- |
| Engineering authors | Schema + slash-command authoring | Recorded walk-through + paired session | 2h | End P1 |
| Engineering authors | Lint rule authoring | Live session + reference | 1h | Mid P4 |
| Compliance reviewers | Approval workflow + lint outcomes | Live session + reference card | 1h | Start P2 |
| Brand reviewers (CX) | Tone, voice, brand-voice rules | Live session + voice guide | 1h | Start P2 |
| Operators (CX team) | Trigger preview + library search | Recorded + reference card | 30min | Start P3 |
| Operators (Ops) | Audit-trail export + runbook | Live session | 30min | Start P4 |
| Internal Audit | Audit-evidence reading + reconstruction | Live session post-launch | 1h | Post P4 |
|  | 36.2 Reference materials (deliverables) |

- Template Author Guide — authoring conventions, schema reference, common pitfalls.

- Reviewer Reference Card — approval checklist per regime; one-page printable.

- Operator Runbook — daily/weekly operational procedures, audit export, incident response.

- Compliance Quick-Reference — Section 9 of the Content Reference doc, distilled to laminated card form.

- Brand Voice Guide — voice attributes per audience, do's/don'ts, examples.

- Recorded walk-throughs — authoring, reviewing, operating; held in TPE knowledge base.

- Onboarding-day-one checklist — for new engineers, reviewers, operators.

|  | 36.3 Knowledge retention |
| --- | --- |

| Mechanism | Frequency | Owner |
| --- | --- | --- |
| Pair-authoring rotations | From P3 onwards | Engineering Lead |
| Quarterly refresh session | Quarterly post go-live | Project Lead |
| Doc-as-code review | On every change | Reviewer of the change |
| Bus-factor audit | Bi-annually | CTO |

37. Post-Implementation Support & Maintenance

After P4 acceptance, the system enters Business-As-Usual support. BAU has its own cadence, ownership and SLA — distinct from project delivery. Major-version upgrades follow the standard change-management process (Section 27).

|  | 37.1 Support tiers |
| --- | --- |

| Tier | Scope | Owner | Response SLA |
| --- | --- | --- | --- |
| T1 — operator self-service | Search library, render preview, audit export, FAQ in runbook | Operator | Self-serve |
| T2 — engineering on-call | Lint failures, render incidents, schema migration, dependency updates | Engineering rota | 1 business day |
| T3 — compliance escalation | Regulator query, lint-rule update, disclaimer revision | Compliance Lead | Same business day |
| Incident — Sev-1 | Active compliance violation OR data exposure | Engineering on-call + Compliance | 1h |
|  | 37.2 Maintenance cadence |

| Activity | Frequency | Owner |
| --- | --- | --- |
| Disclaimer text refresh (per IRDAI updates) | On demand | Compliance |
| DLT template registry refresh | Per template add | Compliance + Eng |
| BSP template approval refresh | Per template add | Eng (P5+) |
| Dependency security scan | Quarterly | Engineering |
| Lint-rule audit | Quarterly | Compliance + Eng |
| Localisation queue review | Monthly | Brand + Eng |
| Audit-trail integrity check | Monthly | Internal Audit |
| Operational metrics review | Quarterly | Project Lead + Sponsor |
|  | 37.3 Incident response (high-level) |

| DETECTED | → | TRIAGED | → | CONTAINED | → | RESOLVED | → | REVIEWED | → | CLOSED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

- Detected — automated monitor or user report; ticket auto-created with severity.

- Triaged — Engineering on-call assigns severity, scope and owner within 1h for Sev-1.

- Contained — stop-the-bleed: pause active dispatch, freeze affected templates.

- Resolved — root cause fixed, fix deployed, regression test added.

- Reviewed — post-mortem within 5 business days; published to all approvers.

- Closed — preventative actions added to backlog and tracked to completion.

38. Confidentiality, IP & Data Ownership

Internal SOWs that span multiple teams and external vendors need explicit treatment of confidentiality, intellectual property and data ownership. The clauses below are TPE-internal but written to survive any vendor handover that follows.

|  | 38.1 Classification |
| --- | --- |

| Classification | Applies to | Handling |
| --- | --- | --- |
| Internal / Confidential | This SOW, the Content Reference, the trigger catalogue, the lint rules | Internal-only; named distribution |
| Restricted | Customer PII, audit logs, channel-provider credentials | Need-to-know; least-privilege; never external |
| Public | Open-source dependency licences | Standard open-source compliance |
|  | 38.2 Intellectual property |

| Asset | Owner | Rights |
| --- | --- | --- |
| This Statement of Work + Content Reference | TPE (Fairvalue Insuretech Pvt. Ltd.) | Full ownership; no third-party claims |
| Trigger catalogue + cadence rules | TPE | Domain knowledge captured; no licence required to reuse internally |
| Template content (drafted copy) | TPE | All approved copy is a TPE work-product |
| Compliance lint rules (codified) | TPE | Encoded regulatory knowledge; updates follow regulator changes |
| Channel-provider integrations (P5) | Provider IP for SDK; TPE for integration code | Standard SaaS terms apply |
| Open-source dependencies | Respective projects | Licence inventory maintained |
|  | 38.3 Data ownership |

| Data | Owner | Custodian |
| --- | --- | --- |
| Customer PII (PH, INV) | Data principal (the customer) | TPE — processor under DPDPA |
| Policy data | Data principal + insurer | TPE — joint custody |
| Audit log of communication | TPE | TPE Engineering |
| Insurer master data | Respective insurer | TPE — under bilateral SLA |
| Template content (post-approval) | TPE | Compliance + Brand |
|  | 38.4 Confidentiality clauses |

- All persons named in the Distribution List (Section 4) are bound by their existing employment / engagement confidentiality terms with TPE.

- External vendors engaged in P5 (channel providers, BSPs, SMS gateways) are bound by separate NDAs that incorporate the data classification above.

- Public discussion of TPE's communication strategy, trigger catalogue, lint rules or compliance posture requires Sponsor approval.

- Audit evidence may be shared with regulators on demand; sharing follows the legal hold-and-disclose process and not this document's distribution rules.

- On termination of the project (Section 41 sign-off + 12 months) and absent renewal, this document moves to the archived state in the document repository.

39. Glossary

| Term | Meaning |
| --- | --- |
| Assignment | Legal transfer of policy ownership from policyholder (assignor) to investor (assignee) |
| BSP | Business Solution Provider — Meta-approved partner for WhatsApp Business API (Karix, Gupshup, etc.) |
| CKYC | Central KYC Registry — India-wide KYC repository |
| DLT | Distributed Ledger Technology — TRAI-mandated registry for SMS sender IDs and templates in India |
| DPDPA | Digital Personal Data Protection Act, 2023 — India’s data-protection law |
| FATCA | Foreign Account Tax Compliance Act — applies to NRI / FII investors |
| IRDAI | Insurance Regulatory and Development Authority of India |
| MIS Pipeline | Existing TPE project (TPE-MIS-PLAN-2026-001) for ingesting insurer allocation files |
| NOC | No-Objection Certificate from insurer for assignment |
| PE ID | Principal Entity ID — DLT registration ID for TPE on TRAI’s registry |
| RCS | Rich Communication Services — successor to SMS supporting buttons, carousels, branded sender |
| Surrender value | Cash value paid by insurer if policyholder discontinues a policy mid-term |
| Trigger | A defined lifecycle event that initiates one or more communications |
| Template | A reusable, versioned content atom with a defined lifecycle |
| Variant | A linked template that is a translation, channel, or A/B alternative of a parent template |

40. References

| Reference | Source |
| --- | --- |
| The Policy Exchange — About | https://www.thepolicyexchange.com/about-us |
| TPE platform | https://platform.thepolicyexchange.com/ |
| Pre-Series B funding announcement (Nov 2025) | Business Standard (ANI press release) |
| TPE company profile | Tracxn |
| TPE feature | CIO Tech Outlook (2025) |
| MIS Pipeline implementation plan | TPE-MIS-PLAN-2026-001 (~/Downloads/MIS Data/) |
| Enterprise document standards | ~/.claude/CLAUDE.md (global) |
| TRAI DLT framework | trai.gov.in |
| IRDAI advertisement regulations | irdai.gov.in |
| WhatsApp Business Platform — template categories | developers.facebook.com/docs/whatsapp |
| DPDPA, 2023 | meity.gov.in |

41. Sign-off

This Statement of Work is approved as the basis for implementation. Phase-gate sign-offs follow this same approval mechanism.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Sponsor (Founder) |  |  |  |
| CTO |  |  |  |
| Head of Compliance |  |  |  |
| Head of Customer Experience |  |  |  |
| Project Lead (Author) | Ashish Kumar Satyam |  | 26 Apr 2026 |