THE POLICY EXCHANGE (FAIRVALUE INSURETECH PVT. LTD.)

ARCHITECTURE DECISION RECORD

ADR-001

Sandbox-3.15 Promoted to Primary

Why we pivoted from custom TPE Admin to the Novu CE 3.15 dashboard

| ACCEPTED Status | 01 May 2026 Decision Date | Engineering Lead Decision Authority |
| --- | --- | --- |

Document metadata

| Document ID | TPE-COMMS-ADR-2026-001 |
| --- | --- |
| Version | 1.0 |
| Decision date | 01 May 2026 |
| Authors | Ashish Kumar Satyam · TechDigital WishTree |
| For | The Policy Exchange |
| Audience | Engineering team, architecture review board, future maintainers |
| Status | ● ACCEPTED — implementation complete |
| Supersedes | (none — first ADR for this project) |

INTERNAL / CONFIDENTIAL — DO NOT REDISTRIBUTE

1.  Document Information

| Attribute | Value |
| --- | --- |
| ADR ID | ADR-001 |
| Title | Sandbox-3.15 Promoted to Primary |
| Status | ACCEPTED (implementation complete) |
| Decision date | 01 May 2026 |
| Authors | Ashish Kumar Satyam, TechDigital WishTree |
| For | The Policy Exchange (Fairvalue Insuretech Pvt. Ltd.) |
| Audience | Engineering, architecture review, future maintainers |
| Approvers | Engineering Lead (decided); informed: CTO, Compliance Lead, Operations Lead |
| Supersedes | (none) |
| Future review | Re-evaluate in 6 months OR if 4+ workflows need ad-hoc operator authoring |

2.  Context — what was the situation before?

Through April 2026, the TPE Communication System ran on a single live Novu CE 2.3.0 stack at VPS port 80. Operator-facing functionality (channel allowlist, campaign builder, scheduled trigger UI, run history) was built into a custom Next.js application called "TPE Admin" served at /admin/. The 17 Charter §4.3 lifecycle workflows were already authored as Bridge code-first and dispatching via custom step.custom + lib/dispatch.ts to MSG91 (SMS) + ICPaaS (WhatsApp).

On 30 April 2026, a parallel Novu CE 3.15.0 sandbox stack was deployed at ports 8080 / 8081 / 8083 specifically to evaluate compatibility — could the existing Bridge code-first workflows + dispatch architecture forward-port from 2.3.0 to 3.15.0 without source changes? (Answer: yes, with strict 3.x payload validation gotchas documented separately in memory/novu_3x_payload_gotchas.md.)

On 1 May 2026, before the team fully evaluated the 3.15 sandbox, leadership directed: "we have to use the novu FE to manage all TPE Admin FE will be removed." Then refined to: "Use this — TPE Sandbox 3.15. Only to manage all notifications only." That triggered this ADR.

Trigger statement from leadership "We have to use the novu FE to manage all TPE Admin FE will be removed. Use this — TPE Sandbox 3.15. Only to manage all notifications only." — Project lead, 1 May 2026 (verbatim from chat directive)

3.  Problem statement

Five interlocking problems converged into the decision below:

P1 — Two operator surfaces (TPE Admin + Novu Dashboard) created confusion; operators didn't know which to use for what.

P2 — TPE Admin's compliance middleware lint was duplicating Novu's workflow validation, causing maintenance burden when Novu CE was upgraded.

P3 — Studio-UI workflow authoring (visible in Novu Dashboard) had no compliance gate; operators could create workflows that bypassed DLT template enforcement.

P4 — Live 2.3.0 was being evaluated for 3.15 upgrade; running TPE Admin v1 against 3.15 would require re-validating every custom admin endpoint.

P5 — Charter §E1 mandates code-first workflow authoring with PR review. TPE Admin was a custom app that had drifted slightly toward operator self-service authoring patterns.

4.  Considered options

4.1  Option A — Keep TPE Admin (status quo)

Description:

Keep the custom Next.js TPE Admin at /admin/ as the canonical operator surface. Maintain it across Novu version upgrades. Do not promote sandbox 3.15.

Pros:

Existing operator workflows continue uninterrupted

Custom features (channel allowlist UI, campaign builder, run history) remain accessible

No retraining of operations team

Cons:

Maintenance cost of custom Next.js app on top of Novu CE upgrades

Two operator surfaces to test on every change

Doesn't address Charter §E1 alignment risk (P5)

Verdict: REJECTED — leadership directive required different path

4.2  Option B — Full Novu fork with native MSG91 provider

Description:

Fork Novu's open-source repo, add MSG91 to the SMS catalog (8 files across 4 packages), build custom Docker images, replace ghcr.io upstream images. Operators can now use the native Novu Integration Store to configure MSG91, and Studio-authored workflows can fire MSG91 SMS.

Pros:

MSG91 visible in Integration Store (Studio workflows can use it)

Operators can author ad-hoc workflows via Studio UI

Full feature parity with native Novu providers

Cons:

Fork maintenance burden — every Novu version (3.16, 3.17, 4.0) requires re-merge

Custom Docker image build + storage pipeline required

Initial effort 3-5 days + ongoing maintenance

DLT template_id + vars passing requires bridgeProviderData abstraction (still leaks knowledge to operators)

Doesn't address Charter §E1 (still allows Studio workflows that bypass compliance lint)

Verdict: REJECTED — fork burden + Charter §E1 alignment doesn't improve

4.3  Option C — Sandbox 3.15 as primary, Bridge for SMS+WA, code-first authoring

Description:

Promote the existing Novu CE 3.15 sandbox dashboard to canonical operator surface. Stop (preserve) TPE Admin containers — code preserved for rollback. Bridge dispatch architecture stays exactly the same — MSG91 SMS + ICPaaS WhatsApp continue to flow through lib/dispatch.ts. Code-first authoring rule is formalized: Studio UI workflow creation becomes forbidden, drift detection added.

Pros:

Single operator surface (the standard Novu CE dashboard at :8080)

Zero fork burden — track upstream Novu CE releases unchanged

Charter §E1 alignment: code-first is the only authoring path → PR review enforced

Existing dispatch architecture preserved → zero risk to MSG91 + ICPaaS production paths

Reversible — TPE Admin containers stopped, not removed; can be revived via skill

Implementation effort minimal (~1 hour: stop containers, sync workflows to sandbox, smoke test)

Cons:

Operations team loses TPE Admin's bespoke features (channel allowlist UI, campaign builder)

Operators cannot author ad-hoc workflows — every new trigger requires engineering

Channel allowlist becomes Mongo-direct edit (no UI) until alternative built

Verdict: ACCEPTED

5.  Decision

Adopt Option C — Sandbox 3.15 as primary, Bridge for SMS+WA, code-first authoring rule.

Specifically:

Operator UI: Novu CE 3.15 dashboard at http://103.138.96.180:8080

API: Novu CE 3.15 at http://103.138.96.180:8081

Bridge: next-bridge container with REAL MSG91 + ICPaaS creds (cloned from live novu-bridge)

Workflow authoring: code-first only, Studio UI authoring forbidden

TPE Admin: docker-stopped (preserved); rollback skill exists

Live 2.3.0 stack: kept running for redundancy, de-emphasised

6.  Trade-offs accepted

By choosing Option C we explicitly accept the following trade-offs:

| Trade-off accepted | Why we accept it |
| --- | --- |
| Operations team loses TPE Admin's custom features (channel allowlist UI, campaign builder) | Custom features are not Charter-required; standard Novu UI provides 80%+ of operator needs; rollback path exists if 20% becomes blocking |
| Operators cannot author ad-hoc workflows from the Dashboard (Studio UI banned) | Charter §E1 mandates PR-reviewed code-first authoring; operator self-service authoring would bypass compliance middleware lint, DLT enforcement, and audit-row format requirements |
| Channel allowlist becomes Mongo-direct (no UI) | Allowlist is engineering-managed config; operators rarely change it; UI can be rebuilt in a future Novu CE plugin if needed |
| Two parallel WhatsApp paths exist (Bridge → ICPaaS, native whatsapp-business → Meta direct) | User configured native whatsapp-business in Integration Store separately; doesn't conflict with Bridge path; future cleanup task |
| Single-VPS deployment (Track B) continues for sandbox primary | Pre-production stage; Track A migration planned for Phase 4 (Oct 2026) anyway |

7.  Implementation summary (executed 2026-05-01)

The pivot was executed in approximately 1 hour with the following sequence:

| # | Action | Outcome |
| --- | --- | --- |
| 1 | Stop tpe-admin + tpe-admin-worker containers (preserved, not removed) | Both containers stopped; data + code intact for rollback |
| 2 | Drop placeholder-cred next-bridge container | Removed compat-test artifact |
| 3 | Clone live novu-bridge env vars (MSG91, ICPaaS, NODE_ENV) | Captured 27 env-var values |
| 4 | Recreate next-bridge with real creds + sandbox-specific NOVU_SECRET_KEY + MONGO_URL | Container ready in 219ms; discovery returns 19 workflows / 79 steps |
| 5 | Run npx novu sync against sandbox API | 21 workflows registered (17 Charter + welcome-onboarding + tpe-multichannel-test + 2 stale Studio Welcome dupes) |
| 6 | Smoke-trigger ph-02-registration with crypto.randomUUID() | Bridge dispatch: MSG91 v5/Flow HTTP 200 (status=sent); ICPaaS HTTP 200 (wamid issued); Email skipped (SES deferred); In-app sent |
| 7 | Document the pivot in memory/sandbox_315_primary.md | 9 KB memory file with rollback path documented |
| 8 | Establish code-first rule in memory/architecture_code_first_only.md | Architectural rule with drift-check commands |
| 9 | Create skill novu-ce-pivot-rollback for reversal | Operational runbook for restoring TPE Admin if needed |

8.  Verification — PH-02 smoke test results

End-to-end verification at 2026-05-01:

trigger payload : { otp: "482910", ph_id: "PH-SANDBOX-001", testMode: true, triggerInstanceId: <crypto.randomUUID()> } subscriber : test-icpaas-sandbox-1 (phone +919465185365) Novu trigger : status 201, transactionId txn_69f458d8shgs5i2ntcjh Bridge dispatch: SMS : MSG91 v5/flow → HTTP 200, status=sent, template 6409f80fd6fc05100b559b13 WhatsApp : ICPaaS dynamictemp2 → HTTP 200, wamid issued (wamid.HBgMOTE5NDY1MTg1MzY1FQIAERgSM0Q2ODU0MjExQkI5RkU3REUyAA==) Email : skipped (SesNotConfigured: SES creds not provisioned — expected) In-app : sent via Novu native (messages collection has the entry) Audit emission verified — all four channels produced audit rows with transactionId, triggerInstanceId, channel, status, ts.

8.1  Acceptance criteria

| 17 Charter workflows registered on sandbox 3.15 | ● Confirmed via Mongo notificationtemplates count |
| --- | --- |
| MSG91 SMS dispatches successfully | ● HTTP 200 from MSG91 v5/Flow API |
| ICPaaS WhatsApp dispatches successfully | ● HTTP 200 + wamid issued |
| Email skips with descriptive reason | ● SesNotConfigured surfaced in audit row |
| In-app notification creates a messages doc | ● Confirmed via messages collection lookup |
| TPE Admin containers safely stopped | ● Both containers state = Exited (0) |
| Rollback path verified | ● novu-ce-pivot-rollback skill written + tested commands |

9.  Reversal plan

If this decision proves wrong, reversal is straightforward and documented:

Invoke the novu-ce-pivot-rollback skill (.claude/skills/novu-ce-pivot-rollback/SKILL.md)

Restart tpe-admin + tpe-admin-worker containers (data + code preserved)

Re-seed tpe_channel_gating Mongo doc if it was wiped (recipe in skill)

Decide what to do with sandbox 3.15 stack (keep / stop / decommission)

Notify operators of the URL change back to /admin

Supersede this ADR with a follow-up ADR documenting the reversal

Reversibility cost Estimated reversal effort: ~1 hour. Same as the original pivot since the work is essentially mirrored. The pivot was deliberately designed to be reversible.

10.  Future review triggers

Re-evaluate this decision (open ADR-002) if any of the following occur:

Operators report 4+ workflows that they need to author ad-hoc without engineering involvement

Novu CE 3.15 → 3.16+ upgrade introduces breaking changes in the Bridge protocol

MSG91 contract changes (vendor switch, deprecation) requires SMS provider migration

Charter §E1 requirement for code-first authoring is relaxed by Compliance Lead

An operations-driven need for in-dashboard campaign builder emerges (i.e. Phase 1A-1C resurrection)

Track A (production ECS Fargate) migration begins — re-evaluate which surface to expose

Default review cadence: every 6 months OR on any of the above triggers.

11.  References

| Resource | Path / URL |
| --- | --- |
| Project memory: pivot context | memory/sandbox_315_primary.md |
| Project memory: code-first rule | memory/architecture_code_first_only.md |
| Project memory: 3.x payload gotchas | memory/novu_3x_payload_gotchas.md |
| Project memory: workflow wipe history | memory/workflow_wipe_2026-05-01.md |
| Skill: rollback this pivot | .claude/skills/novu-ce-pivot-rollback/SKILL.md |
| Skill: recreate Bridge | .claude/skills/novu-ce-sandbox-bridge-recreate/SKILL.md |
| Operator Manual | docs/TPE_Communication_System_Operator_Manual_v1.0.docx |
| Project Status | docs/TPE_Communication_System_Project_Status_v2.0.docx |
| Charter §E1 mandate | docs/TPE_Communication_System_Charter_v1.0.docx (§E1) |
| GitHub repo | https://github.com/aksatyamtpe/tpe-novu |

Prepared by Ashish Kumar Satyam TechDigital WishTree · for The Policy Exchange Internal / Confidential